GitHub Pull Requests for Agentic Coders

Build roadmap  ·  as of 2026-09-12

What is built, what is not, and what has to be decided before a cohort can run. Generated from roadmap/build_roadmap.py -- edit the script, not this document. The authoritative detail lives in NOTES.md (verified facts, open questions, build log); this is the map above it.

DONE 5    NEXT 1    TODO 10    BLOCKED 1    DECIDE 4

Done

Shipped and verified against real GitHub, not asserted.

| DONE | Course backbone MISSION.md, CONTEXT.md, NOTES.md, RESOURCES.md, ADRs 0001-0004, and the M01-M36 mastery-objectives workbook with its generator. |
| --- | --- |
| DONE | Week 1 vertical slice Course Home, the Week 1 hub, thirteen Learning Pages across M01-M06 (one folder per objective: an index.html entry page plus supporting pages, each with a Self-Check, a flashcard deck, and a where-to-learn-more list), assignment A1 with its rubric, and two checkers. Every terminal transcript was captured from a real command run against a real repository. |
| DONE | Seed Repo: perro-ruidoso/flashcards-seed Public, template flag set, CI green in 24s on Python 3.12. Tracer bullet only -- Card/Deck, json_store, `flashcards list` -- so the backlog is genuinely open work. 20 tests, ruff and mypy --strict clean, zero runtime dependencies. |
| DONE | Seed Repo backlog 15 issues, 19 blocking edges recorded as real GitHub issue dependencies. Graph re-derived from what GitHub stores: 5 waves, max parallel width 4, five two-parent joins -- matches the spec's answer key. |
| DONE | Course repo under version control perro-ruidoso/gh-pr-mastery is public, with the site live at perro-ruidoso.github.io/gh-pr-mastery from main /docs. Dogfooding has begun: three merged PRs, each closing its issue by keyword, one recorded blocking relation. A1 item 6 now has a real exhibit. |

Next

The recommended order. Week 2 repeats a vertical slice already proven end to end; the upstream repo is not needed until Week 5.

| NEXT | Week 2 -- M07 to M12 Week 2 hub plus Learning Pages for M07-M12: issue bodies an agent can execute, labels and issue types, /to-spec, tracer-bullet decomposition with /to-tickets, issue dependencies and Mermaid graphs, and wiring Linear. Assignment A2 with its checker. |
| --- | --- |
| TODO | Weeks 3 to 6 -- M13 to M36 Four more vertical slices, ~24 Learning Pages, assignments A3-A6, two graded concept quizzes, and the capstone. |
| TODO | Upstream Repo: flashcards-upstream The shared repo students contribute to and take turns maintaining. Needed by Week 5. Two modes, and the difference is taught rather than hidden -- see adr/0004. |

Infrastructure

Course machinery that is not a Learning Page.

| TODO | Claude GitHub Action on the upstream repo Workflow plus a CLAUDE_CODE_OAUTH_TOKEN repository secret from `claude setup-token`. Tied to the instructor's personal subscription: a single point of failure to monitor. |
| --- | --- |
| BLOCKED | Week 4 planted-bug diff The three SM-2 bugs live in scheduler.py, which is ticket T03's output. The diff can only be authored on an Instance where T03 has landed, never against the template. Also still open: whether it ships as a prepared PR per Instance or as a patch. |
| TODO | Merge-strategy simulator widget The one bespoke widget, for Week 5. Vanilla JS, vendored, per adr/0001. |
| TODO | UI captures Rulesets, merge queue configuration, and Linear settings -- the surfaces with no CLI equivalent. Stored under docs/assets/shots/ with visible capture dates, because they rot. |
| TODO | Student roster tooling handles.txt and a batch run of check_a1.py across the cohort. |

Decisions you owe

None of these are mine to make, and each blocks something concrete.

| DECIDE | Linear Free plan: does it include GitHub Issues Sync? Blocks the final wording of M12, the last objective of Week 2. If Sync is paid-only, M12 falls back to PR/commit linking alone and Week 6's sync content becomes instructor-demoed. Confirm against linear.app/pricing with a real Free workspace. |
| --- | --- |
| DECIDE | Org plan: pay for Team seats, or downgrade to Free? perro-ruidoso is on Team with 2 seats, 1 filled. A cohort of 8-14 plus the instructor needs 9-15 at $4/user/month. Downgrading costs the curriculum nothing -- every gate the course uses works on a public repo at either tier. Decide before inviting students. |
| DECIDE | The fifth triage label is free wontfix is in GitHub's default label set, so A1 item 4 assesses four labels, not five, and no change to the template can fix it. Options: accept it; rename the fifth role to something outside the defaults; or have check_a1.py assert the label was deliberately edited. |
| DECIDE | Does a Pro subscription absorb the cohort's CI review volume? Or is Max needed? Measure during the Week 5 dry run, before it matters. |

Before the first cohort

Operational, once the content exists.

| TODO | Syllabus states that all student work is world-readable Required by adr/0003 before enrolment, not after. |
| --- | --- |
| TODO | Invite students; each sets org membership to Public Private membership silently breaks the Claude GitHub App's write-access detection in Week 5. |
| TODO | Re-verify every vendor-behaviour fact in NOTES.md Those are the rows that move. Re-check before each cohort, not once. |
| TODO | Week 5 dry run The first time gates, merge queue, and agentic CI review run together under load. |

Regenerate with: python roadmap/build_roadmap.py   ·   Detail and sources: NOTES.md